ENGINEER BRIEFING — Future Unicorn Evaluator

Project at a Glance

Client: Growth91 (Indian startup investment platform)

Deadline: 1.5 days (~36 hours from briefing)

Stack: Python + Streamlit + Anthropic Claude API + Google Sheets

Deployment: Streamlit Community Cloud (free)

Budget: ₹8,000–15,000 for one day of work

What's in This Package

This zip contains all the code and specifications you need. Your job is mostly setup, deployment, calibration. Not greenfield development.

future_unicorn_evaluator/

├── docs/SPECIFICATION.md

├── README.md

├── app.py

├── evaluator.py

├── extractor.py

├── llm_evaluator.py

├── deterministic_checks.py

├── aggregator.py

├── output.py

├── config.py

├── prompts/

├── tests/test_talenode.py

├── requirements.txt

├── .streamlit/

│   ├── config.toml

│   └── secrets.toml.template

└── .gitignore

Important: Do not modify the rubric, weights, thresholds, or prompts without explicit client approval.

Your Task in 36 Hours

Hour 0–4: Setup

- Verify Python and Git

- Setup local environment

- Run Streamlit locally

Hour 4–8: API

- Setup Anthropic API

- Run test evaluation

Hour 8–16: Deploy

- Push to GitHub

- Deploy on Streamlit Cloud

- Configure secrets

Hour 16–24: Google Sheets

- Setup API and service account

- Integrate and test

Hour 24–36: Calibration

- Run test startups

- Compare outputs

- Fix UI bugs

Critical Constraints

- Do not modify rubric

- Do not modify prompts

- Use majority voting

- Keep it simple

- Maintain confidentiality

Validation Criteria

- App deployed

- Password works

- Talenode test passes

- Google Sheets works

- No runtime errors

- UI renders properly

What Success Looks Like

Working app with upload, evaluation, dashboard, sheet save, JSON download.

Communication

- Ask when stuck

- Track time

Payment

- 50% upfront

- 50% after deployment